**Tribhuvan University**

**Kathmandu Shiksha Campus**

**Chandragiri-10, Satungal**

**Project Title: - Online Car-rental System**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.N** | **Date** | **Purpose of Visit** | **Outcome/Result** | **Signature** |
| 1 | Dec 06, 2021 | Topic Discussion | Topic selected (Online car-rental system |  |
| 2 | Dec 10, 2021 | Researched on online car-rental system | Started doing Project Proposal |  |
| 3 | Dec 29, 2021 | Completed & submitted Project Proposal | Suggestion on adding more points on problem of statement and Objectives. |  |
| 4 | Jan 05, 2022 | For submission of updated project proposal. | Finalized project proposal |  |
| 5 | Jan 10, 2022 | Front end Coding | Started coding using HTML 5, JavaScript & Bootstrap 5 library. |  |
| 6 | Feb 02, 2022 | Back end coding | Started coding using PHP & Using MySQL database. |  |
| 7 | Feb 12, 2022 | User registration | Successfully solved the problem. |  |
| 8 | Feb 20, 2022 | Search Text box | Solved the searching coding problem. |  |
| 9 | Feb 28, 2022 | Testing application | Fully functional |  |
| 10 | March 15, 2022 | Final report | Started by implementing supervisor’s suggestions. |  |
| 11 | April 12, 2022 | Final Defense | Completed the whole project with proper documentation and testing of system. |  |

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor Program coordinator**

Name: Yubaraj Devkota Name: Basanta Baral